M01  •  TECHNICAL DESIGN DOCUMENT

# Tenant Context and Data Access

Implementation design for the mandatory tenant-aware data-access boundary

Product: HaloFlow Medical Solution

Status: Draft for architecture, security, privacy, and platform review

Version / date: 0.2  •  26 August 2026

Requirements basis: M01 Detailed Requirements — Tenant Context and Data Access, Approved 1.0

Accepted architecture: ADR-001 — schema-per-tenant with application-enforced isolation

Design owner: Platform Engineering (assignment to be confirmed)

Production gate. This design implements ADR-001 compensating controls, but schema-per-tenant routing is not itself a PostgreSQL authorization boundary. Production PHI handling remains blocked until implementation evidence and security/privacy sign-off are recorded.

Document purpose

Translate the approved M01 requirements into implementable components, data contracts, database controls, failure behavior, observability, rollout steps, and verification evidence. This document does not supersede M01; if the two conflict, the approved requirement controls.

# Executive summary

HaloFlow will expose one approved runtime path to tenant operational data: resolve an authorized tenant from the shared registry, construct an immutable TenantContext, and execute work through TenantTransactionGateway. The gateway begins a transaction, revalidates the registry mapping and lifecycle, sets a transaction-local search path using the registry-derived schema identifier, verifies routing, invokes the repository callback, and commits or rolls back. Every return path restores a known connection baseline or discards the connection.

The design deliberately centralizes the dangerous operations—pool access, schema identifier handling, lifecycle enforcement, and cleanup—inside an M01-owned library. Runtime services and workers receive transaction-scoped repository handles, not raw connections or schema names. Provisioning, migration, support read-only, and break-glass workflows use separate identities, database roles, entry points, and evidence trails.

Recommended implementation baseline. Start without an authorization-path tenant-registry cache. Measure registry and transaction-setup overhead separately. Introduce caching only after an invalidation and lifecycle-revocation design is approved and negative isolation tests cover stale entries.

# 1. Goals, non-goals, and constraints

## 1.1 Goals

Make cross-tenant observation or mutation structurally difficult and release-blocking when detected.

Make tenant identity, authorization basis, purpose, and operation correlation explicit for every unit of work.

Constrain schema routing to a short, reviewable sequence implemented once and reused by M02–M12.

Preserve atomicity for tenant business changes and required tenant-local evidence records.

Provide safe operational paths for lifecycle changes, migrations, support access, and incident response.

Produce PHI-safe evidence that proves routing, grants, pool hygiene, and isolation behavior.

## 1.2 Non-goals

Selecting the enterprise identity provider or defining end-user authentication UX.

Defining business tables and workflows owned by M02–M12.

Designing cross-tenant analytics, warehouse access, model training, or benchmarking.

Replacing schema-per-tenant with per-tenant databases or database roles in this baseline.

Defining detailed object-storage isolation controls owned by M08.

## 1.3 Hard constraints

| Constraint | Design consequence |
| --- | --- |
| Fail closed | Missing, expired, malformed, unauthorized, inactive, or inconsistent context never reaches tenant SQL. |
| One tenant per unit of work | Changing tenant context inside an open transaction is prohibited; cross-tenant loops open a fresh context and transaction per tenant. |
| Registry-derived schema | Transport values are hints only. schema_key comes from shared.tenants, passes an allowlist, and is quoted as an identifier. |
| Transaction-local routing | Only SET LOCAL or equivalent local configuration is permitted; no session-scoped routing state. |
| PHI-safe telemetry | Centralized logs, metrics, traces, alerts, and free-text errors exclude clinical payloads and raw SQL values. |

# 2. Architecture decisions and status

| ID | Decision | Status | Rationale / consequence |
| --- | --- | --- | --- |
| D-01 | Schema-per-tenant with application-enforced routing and compensating controls | Accepted (ADR-001) | Baseline required by M01; production requires security/privacy evidence. |
| D-02 | One M01-owned tenant transaction gateway for all runtime tenant SQL | Design decision | Concentrates schema handling, lifecycle checks, cleanup, and instrumentation. |
| D-03 | Explicit qualified control-store access plus context-bound tenant access | Design decision | Shared control queries are distinguishable from tenant SQL; neither exposes a raw pool. |
| D-04 | Revalidate mapping and lifecycle inside the tenant transaction before SET LOCAL | Design decision | Reduces stale-context and time-of-check/time-of-use risk. |
| D-05 | No registry cache on the v1 authorization path | Recommended baseline | Prioritizes immediate lifecycle enforcement; revisit after measurements. |
| D-06 | Reset-or-discard on every pool return path; discard whenever state is uncertain | Design decision | Prevents reuse of contaminated physical connections. |
| D-07 | Distinct pools/credentials for runtime, migration, provisioning, support read-only, and break-glass | Design decision | Enforces purpose separation and makes grant evidence inspectable. |
| D-08 | psycopg3 with psycopg_pool; application-side pooling only; no external pooler in v1 | Approved | Cloud SQL Auth Proxy provides transport and automatic IAM authentication; pool behavior remains owned and testable by M01. |
| D-09 | Runtime audit outbox projected into the global access audit log | Approved | Preserves transaction-local atomic evidence while denying runtime direct INSERT on shared.access_audit_log. |

# 3. System context and components

Figure 1. Runtime architecture. Shared-control access is explicit; tenant SQL is possible only inside a context-bound transaction.

| Component | Responsibility | Must not do |
| --- | --- | --- |
| TenantResolver | Authorize subject/workload, normalize purpose, resolve shared.tenants, and issue an immutable context. | Trust schema_key from a header, route, job payload, or customer text. |
| TenantContextValidator | Validate shape, expiry, actor/workload, capability, route/job/resource binding, and support grant. | Acquire a connection or repair an invalid context. |
| M01ControlStore | Run allowlisted, explicitly schema-qualified control queries with parameterized values. | Read tenant operational tables or accept arbitrary SQL. |
| TenantTransactionGateway | Own checkout, BEGIN, revalidation, SET LOCAL, routing verification, callback, commit/rollback, and cleanup. | Return raw connections or allow context changes mid-transaction. |
| TenantRepositoryHandle | Expose module repositories bound to the active transaction and context. | Open connections, qualify another tenant schema, or outlive the callback. |
| PoolAdapter | Provide the driver-specific baseline check and reset/discard contract. | Treat reset failure as recoverable reuse. |
| AuditProjector | Copy committed tenant-local access-audit outbox records into shared.access_audit_log with idempotent reconciliation. | Accept arbitrary runtime SQL or permit runtime direct INSERT into the global audit table. |
| Provisioning/Migration service | Create schemas, apply versioned migrations, validate grants/isolation, and record evidence. | Use the runtime role or activate a partial tenant. |
| SupportAccessGateway | Validate grant, enforce minimum necessary, select support role, and append audit events. | Impersonate a tenant without a grant record. |

# 4. Tenant context contract

TenantContext is an immutable, short-lived, internal security object. It may be serialized only across a trusted service boundary using integrity protection; callers cannot construct or mutate it directly.

| Field | Type / requirement | Source and validation |
| --- | --- | --- |
| tenant_id | opaque ID • required | Authorized organization/resource binding; matched to shared.tenants. |
| schema_key | internal identifier • required | Only shared.tenants; allowlist ^tenant_[a-z0-9]{8,32}$; immutable for unit of work. |
| principal | actor_id XOR workload_id • required | Authenticated identity or verified workload identity. |
| auth_method | controlled code • required | Authentication boundary; support/break-glass policy may require stronger method. |
| capabilities | non-empty set • required | Authorization policy result; checked again by repositories for sensitive actions. |
| purpose | controlled code • required | Normalized purpose; support also requires ticket/case. |
| request_id / operation_id | at least one • required | Request edge or durable work record; propagated to audit and telemetry. |
| source | service + deployment • required | Trusted runtime metadata, not a client claim. |
| issued_at / expires_at | UTC timestamps • required | Short lifetime; expiry checked before checkout and before callback. |
| support_access | conditional object | Grant ID, approved scope, ticket, expiry, break-glass flag, and approval basis. |

type TenantContext = Readonly<{
  tenantId: TenantId; schemaKey: InternalSchemaKey;
  principal: { kind: 'actor' | 'workload'; id: string; authMethod: AuthMethod };
  capabilities: ReadonlySet<Capability>; purpose: PurposeCode;
  requestId?: string; operationId?: string; source: TrustedSource;
  issuedAt: Instant; expiresAt: Instant;
  support?: { grantId: string; ticketId: string; expiresAt: Instant; breakGlass: boolean };
}>;

Invariant. The only way to obtain TenantContext is TenantResolver. A schema key received from transport is never copied into the object, even if it matches the registry.

# 5. Authorization and tenant lifecycle

Authorization precedes schema routing. The resolver evaluates authenticated organization membership or workload policy, requested capability, purpose, resource binding, and tenant lifecycle. Database reachability never substitutes for authorization.

## 5.1 Resolution algorithm

- Authenticate the actor or workload and derive trusted principal attributes.

- Normalize the requested purpose and capability; reject unknown combinations.

- Treat route, header, job, or resource tenant values as hints; compare them with the authorized tenant binding.

- Read the registry through M01ControlStore using tenant_id, never a caller-provided schema identifier.

- Validate registry uniqueness, schema-key allowlist, lifecycle, and schema version compatibility.

- For support, validate named workforce identity, grant scope, ticket, approval basis, expiry, and requested capability.

- Issue an immutable context or a non-enumerable denial; emit a sanitized reason code and correlation.

## 5.2 Recommended lifecycle authorization matrix

Pending approval. This matrix is the implementation recommendation for M01-OI-003. Product, Operations, Compliance, and Security must approve exact read, migration, support, and reactivation semantics before the provisioning pilot.

| State | Runtime read | Runtime write | Scheduled work | Support / recovery | Migration / transition |
| --- | --- | --- | --- | --- | --- |
| provisioning | Deny | Deny | Deny | Provisioner only | Baseline migration; activate after gates |
| active | Allow by capability | Allow by capability | Allow | Time-bounded grant | Canary/controlled migration |
| suspended | Deny by default | Deny | Deny | Approved recovery; read-only default | Reactivate with approval |
| archival_pending | Deny | Deny | Archive/export only | Approved recovery | Cancel or complete archive |
| archived | Deny | Deny | Deny | Exceptional recovery read | Reviewed reactivation only |
| decommissioned | Deny | Deny | Deny | Deny | Tombstone only; no resolution |

# 6. Tenant transaction gateway

Figure 2. Transaction sequence. The registry is consulted during resolution and revalidated inside the database transaction before routing.

## 6.1 Public interface

resolveTenant(principal, tenantHint, purpose, capability): Promise<TenantContext>

withTenantTransaction<T>(
  context: TenantContext,
  options: { readOnly?: boolean; timeoutMs?: number; idempotencyKey?: string },
  callback: (tx: TenantRepositoryHandle) => Promise<T>
): Promise<T>

assertTenantContext(context, expectedTenantId): void

The callback receives a scoped repository handle. Its underlying connection is inaccessible, and the handle becomes invalid when the callback returns. Nested calls to withTenantTransaction are prohibited. Modules that participate in a larger atomic operation must reuse the TenantRepositoryHandle supplied by their caller; a nested gateway invocation fails before acquiring another connection.

The readOnly option means PostgreSQL transaction-level read-only. It is allowed only when the operation has no required database audit/outbox write. A PHI-touching logical read that must create an access-audit record uses a write-capable transaction with a repository handle that exposes no business mutation methods; this permits the audit source event without granting the caller write capability.

## 6.2 Gateway algorithm and invariants

- Validate context shape, expiry, capability, source, and operation correlation before checkout.

- Checkout from the role-appropriate pool and verify the driver-specific baseline; reset or discard if the baseline is not proven.

- BEGIN with the required read-only/read-write mode and isolation level. SET LOCAL statement_timeout, lock_timeout, and transaction_timeout; the transaction timeout must not exceed the remaining TenantContext lifetime.

- Query shared.tenants with an explicitly qualified name; compare tenant_id, schema_key, lifecycle, and compatible schema version with the context.

- Quote the validated schema_key using the driver's identifier API or an approved internal quoting helper; never bind it as a value or concatenate raw input.

- Set transaction-local application_name to a bounded, PHI-free operation correlation and set app.tenant_id for correlation and defect detection only; neither setting is an authorization control.

- Execute transaction-local search-path configuration containing pg_catalog first, the selected tenant schema second, and pg_temp last. Exclude shared and public; all shared references remain explicitly qualified.

- Verify pg_my_temp_schema() = 0 and current_schemas(true) equals [pg_catalog, selected tenant] exactly; fail closed and discard the connection if effective membership or order differs.

- Invoke the callback with the scoped repository handle. Tenant tables are unqualified; approved shared tables are always explicitly qualified.

- Write required tenant-local audit/event/queue evidence, including the access-audit outbox record, in the same transaction unless a reviewed module design documents a different consistency model.

- COMMIT. On exception, timeout, cancellation, connection loss, or uncertain commit, follow the error-specific path; never assume success.

- In finally, rollback any open transaction, execute the approved reset, verify baseline, and return the connection—or discard it when any step is uncertain.

No fallback. A missing schema, registry mismatch, SET LOCAL failure, or routing verification failure never triggers public, shared, a default tenant, or another tenant as a fallback.

## 6.3 Safe search-path construction

PostgreSQL value parameters cannot safely represent identifiers. The implementation shall separate value binding from identifier quoting and accept only InternalSchemaKey values previously produced by the registry validator.

validated = assert_internal_schema_key(registry_row.schema_key)
path_sql = sql.SQL(
    'SET LOCAL search_path TO pg_catalog, {}, pg_temp'
).format(sql.Identifier(validated))
await connection.execute(path_sql)
assert await scalar('select pg_my_temp_schema()') == 0
assert await scalar('select current_schemas(true)') == ['pg_catalog', validated]

The implementation uses psycopg.sql.Identifier and psycopg.sql.SQL; no internal identifier-quoter contingency is required. A validate-and-return server function may be evaluated only after setup-overhead measurements and is not part of the v1 trust boundary.

## 6.4 Asynchronous work

Durable jobs store tenant_id, operation_id, job type, and authorization-relevant source metadata; they do not store or trust schema_key.

On claim, the worker resolves a fresh context and compares it with the job tenant binding before tenant data access.

Cache keys, locks, idempotency keys, temporary artifacts, and queue partitions include or are cryptographically bound to tenant_id.

Cross-tenant fan-out creates one child operation, context, and transaction per tenant; no physical connection carries simultaneous tenant work.

Retries begin from durable module state and a newly resolved context. An ambiguous transaction is never resumed in memory.

# 7. Connection pool and session hygiene

| Phase | Required state / action | Failure response |
| --- | --- | --- |
| Checkout | Idle transaction state; effective path [pg_catalog]; pg_my_temp_schema() = 0; no unapproved session variables. | Reset once if contract permits; otherwise discard. |
| Begin | Start explicit transaction; SET LOCAL bounded timeouts and PHI-free application correlation. | Rollback; discard if begin outcome is uncertain. |
| Tenant binding | Revalidate registry; SET LOCAL hardened path; verify current_schemas(true) and no temp namespace. | Rollback and discard on any mismatch or uncertain state. |
| Execution | One context identity; no raw connection; no session SET; no cross-tenant qualification. | Abort on context mismatch; security event. |
| Commit / rollback | Definitive transaction end or explicit indeterminate outcome. | Do not report success on uncertain commit; reconcile. |
| Return | Approved reset; verify baseline; clear driver state covered by the reset contract. | Discard and increment reset/discard metric. |
| Shutdown / cancel | Abort callback; rollback where possible; do not return until baseline is proven. | Close/discard physical connection. |

## 7.1 Prohibited runtime session state

Session-scoped SET search_path or any tenant binding that can survive commit/rollback.

Persistent temporary objects or session variables not covered by an approved reset contract.

Prepared statements that embed a caller-controlled or non-validated identifier.

Explicit PREPARE or any server-side prepared statement not covered by the tested reset contract.

Repository access after the transaction callback returns.

Ad hoc connections or direct pool imports outside the M01 package.

## 7.2 Approved driver and pool baseline

| Setting | Approved v1 value | Control intent |
| --- | --- | --- |
| Database / driver | Cloud SQL PostgreSQL 17 / psycopg3 | Pin version-sensitive behavior and use the public identifier-composition API. |
| Pool | psycopg_pool ConnectionPool or AsyncConnectionPool | Use the documented check and reset callbacks; choose sync or async by service execution model. |
| Automatic preparation | prepare_threshold=None | Disable psycopg automatic server-side preparation on runtime pools. |
| Transport / authentication | Cloud SQL Auth Proxy with automatic IAM database authentication | Use short-lived IAM tokens for normal long-running identities. |
| External pooler | None in v1 | Preserve one M01-owned checkout/reset contract; any later pooler is an ADR and requires full re-verification. |
| Role baseline | ALTER ROLE haloflow_runtime SET search_path = '' | Queries that bypass the gateway fail to resolve tenant objects. |
| Temporary privilege | REVOKE TEMPORARY ON DATABASE <db> FROM PUBLIC | Remove the default privilege inherited by every role; grant back only to an explicitly approved administrative identity. |

Evidence still required. M01-OI-001 remains open only for empirical evidence: exact reset coverage, checkout-probe cost, cancellation and shutdown behavior, close/discard semantics, and stage-by-stage transaction setup overhead. These measurements do not block the gateway API freeze, but they do block the release gate.

# 8. Data design

## 8.1 Shared control schema

| Table | Purpose and key fields | Integrity / access rules |
| --- | --- | --- |
| shared.tenants | tenant_id, schema_key, lifecycle_state, schema_version, timestamps, display reference | Sole mapping authority; unique tenant/schema; identity immutable; no clinical payload. |
| shared.tenant_state_history | event_id, tenant_id, prior/new state, reason, actor, time, correlation | Append-only; legal transition; reason required. |
| shared.schema_migrations | tenant_id, migration_id, checksum, state, attempt, timestamps, sanitized error code | Unique tenant + migration; restartable ledger; no raw sensitive errors. |
| shared.support_access_grants | grant_id, actor, tenant, ticket, purpose, capabilities, approver, start/expiry, state | Approved scope immutable; time bounded; revocation and expiry enforced. |
| shared.access_audit_log | audit_id, source_event_id, principal, tenant, action/resource class, purpose, outcome, correlation, time | Append-only global trail; AuditProjector and approved control/support identities may INSERT; runtime has no direct grant. |
| shared.isolation_alerts | alert_id, tenant if known, source, type, severity, correlation, state, timestamps | No PHI; security-owned workflow; evidence preserved. |

## 8.2 Required constraints and indexes

Unique indexes on shared.tenants(tenant_id) and shared.tenants(schema_key); schema_key immutable after activation.

Check constraint or equivalent trusted validation for schema_key format; application validation remains mandatory before SQL construction.

State-transition validation and append-only state history in the same control transaction.

Indexes supporting registry resolution by tenant_id, migration drift by tenant/state/version, support grant lookup by actor/tenant/state/expiry, and audit investigation by tenant/principal/time; source_event_id is unique for idempotent projection.

Foreign keys from control records to tenant_id where retention/tombstone policy permits; decommission preserves a non-resolvable tombstone identity.

Every shared column represented in a machine-readable classification manifest as control-plane, pseudonymous identifier, or PHI; PHI requires an approved architecture exception.

## 8.3 Tenant schema baseline

Every tenant schema is produced from the same ordered, checksummed migration set and carries a physical schema-version marker. It includes an append-only access_audit_outbox with source_event_id, actor/workload, operation correlation, controlled action/resource codes, outcome, and timestamps without PHI payload. Runtime writes this record inside the tenant transaction; AuditProjector copies committed records idempotently into shared.access_audit_log and records projection/reconciliation state. Tenant-specific DDL forks are prohibited unless introduced as a governed platform feature with compatibility and isolation tests.

# 9. Database identities, roles, and grants

| Role / identity | Allowed | Explicitly denied |
| --- | --- | --- |
| haloflow_runtime | Connect; select approved shared registry columns; approved tenant business DML; INSERT-only on tenant-local access_audit_outbox. | UPDATE/DELETE/TRUNCATE on the outbox; direct shared audit writes; TEMPORARY; ownership; DDL; public CREATE; support/provisioning/migration actions. |
| haloflow_migrator | Apply checksummed DDL to targeted tenant schemas; write migration ledger through controlled workflow. | Ordinary application use; unapproved shared-schema changes; customer support use. |
| haloflow_provisioner | Allocate schema identity, create schema, apply baseline, establish grants, validate, and transition lifecycle. | Tenant business operations; activation before gates pass. |
| haloflow_audit_projector | Read committed tenant audit-outbox records through the controlled projector and INSERT idempotently into shared.access_audit_log. | Tenant business mutation; UPDATE/DELETE/TRUNCATE global audit; arbitrary SQL entry point. |
| haloflow_support_ro | Minimum-necessary reads through SupportAccessGateway for one approved tenant and time window. | Writes, DDL, arbitrary tenant switching, use without grant/ticket. |
| haloflow_breakglass_ro | Minimum-necessary emergency reads under a short-lived approved grant. | Writes, standing credentials, unbounded scope, unaudited use. |
| haloflow_breakglass_rw | Explicitly approved emergency writes when read-only access is proven insufficient. | Default assignment, standing membership, use without separate write approval, alert, and review. |

Application roles do not own schemas or objects. A NOLOGIN owner role owns schemas and objects; the provisioner assumes it only through a controlled SET ROLE path. Database TEMPORARY is revoked from PUBLIC and granted back only by explicit exception. Default privileges and migration-time grants must match a version-controlled permissions manifest; CI and pre-production inspect effective grants and prove prohibited actions fail.

# 10. Support access and break-glass

## 10.1 Support access state machine

- Request: named workforce identity selects tenant, ticket/case, controlled purpose, capability, and requested duration.

- Approve: policy evaluates approver requirement, separation of duties, maximum duration, and minimum necessary scope.

- Start: SupportAccessGateway validates active grant and stronger authentication where required, then obtains the support read-only role by default.

- Act: every meaningful read/action emits an append-only structured event through the separately restricted support-audit writer identity; the read-only support role itself receives no audit-table write grant.

- Elevate: a new approval event is required; write capability is permitted only when read-only is insufficient.

- End: explicit end, revocation, or automatic expiry closes the session and credentials; all pooled state is discarded or reset.

- Review: required sessions—always break-glass, plus policy-selected support sessions—receive retrospective review evidence.

## 10.2 Break-glass additions

Explicit emergency reason and ticket, enhanced authentication, short maximum expiry, and named accountable actor.

Real-time alert at activation and elevation, with tenant and correlation but no PHI.

Full action audit, automatic expiry, credential revocation, and mandatory retrospective review.

Read-only and write-capable break-glass are separate roles; the write role requires a distinct approval and is never the default.

Normal long-running identities use automatic IAM database authentication. The independent emergency authentication fallback is intentionally open under M01-OI-004 and cannot be enabled until Security approves its custody, dual control, rotation, test, and revocation procedure.

No reusable standing break-glass credential in application configuration or engineer workstations.

# 11. Provisioning, migration, and tenant lifecycle operations

## 11.1 Provisioning workflow

- Create opaque tenant_id and trusted schema_key; insert registry row in provisioning state.

- Create the tenant schema using the provisioner identity; never reuse an ambiguous or partially failed schema identity.

- Apply the complete current migration baseline in order; record migration ID, checksum, attempt, and sanitized outcome.

- Apply and inspect grants/default privileges against the permissions manifest.

- Run schema-version, naming, public-shadowing, same-tenant, cross-tenant, and pool-isolation smoke tests.

- Record evidence and transition to active atomically only after all gates pass; otherwise remain unavailable and resumable/rollback-safe.

## 11.2 Migration orchestration

| Concern | Design |
| --- | --- |
| Ordering and identity | Monotonic migration ID plus immutable checksum; application declares compatible schema range. |
| Restartability | Each migration is idempotent or records enough durable state for safe resume/forward-fix. |
| Rollout | Synthetic tenant → canary tenant(s) → bounded batches; pause automatically on configured error or drift thresholds. |
| Compatibility | Gateway rejects a tenant whose physical/registry version is outside the deployment's supported range. |
| Concurrency | Per-tenant advisory/ledger lock and documented global lock order for any shared control change. |
| Failure | Tenant remains on prior compatible application path or is held unavailable; never silently run incompatible behavior. |
| Rollback | Prefer expand/contract and forward-fix; destructive or irreversible steps require a compatibility window and approved recovery plan. |

## 11.3 Suspension, archival, and decommissioning

Lifecycle transitions are privileged control-plane operations with reason, approval basis, actor/workload, time, and correlation. Suspension blocks new writes and scheduled work according to the approved matrix. Decommissioning verifies retention and legal hold, contracted export, deletion evidence, two-person or equivalent approval for destructive steps, physical schema removal, and registry tombstoning so the schema can no longer resolve.

# 12. Error and failure model

| Internal error class | External behavior | Operational response |
| --- | --- | --- |
| TENANT_DENIED | Generic non-enumerable denial | Reason code + correlation; rate/abuse signal. |
| TENANT_INACTIVE | Generic unavailable/denied response | Lifecycle metric; no tenant-existence disclosure. |
| CONTEXT_INVALID / EXPIRED | Authentication/authorization failure as appropriate | Reject before checkout; security signal for mismatch. |
| REGISTRY_INCONSISTENT | Generic unavailable | Stop processing; page owner; preserve evidence. |
| SCHEMA_KEY_INVALID | Generic unavailable | Security-significant alert; never attempt routing. |
| ROUTING_SETUP_FAILED | Generic transient/unavailable if safe | Rollback; discard uncertain connection; alert on threshold. |
| ROUTING_MISMATCH | Generic unavailable | Stop affected processing; security incident path. |
| BUSINESS_TX_FAILED | Module-defined sanitized error | Rollback; module applies safe idempotent retry policy. |
| COMMIT_INDETERMINATE | Never report success | Return the module-owned operation_id; reconcile against its durable idempotency/operation record using a new context and transaction. |
| POOL_RESET_FAILED | No direct client detail | Discard; metric and alert threshold. |
| AUDIT_PROJECTION_LAG / FAILED | No false claim that global audit is current | Retain tenant outbox source; retry idempotently; alert on age/backlog threshold and reconcile by source_event_id. |
| SUPPORT_AUDIT_UNAVAILABLE | Support start/elevation denied | Fail closed; break-glass exception only under approved policy. |

# 13. Observability and audit

| Signal | Minimum dimensions | Notes |
| --- | --- | --- |
| Context resolution | outcome, reason_code, auth_method, service, deployment | Tenant uses approved pseudonymous representation; never schema_key. |
| Transaction setup | outcome, setup_stage, service, deployment, db_instance | Separate resolution, checkout, begin, SET LOCAL, verification, and cleanup latency. |
| Pool hygiene | reset_outcome, discard_reason, pool, driver_version | Alert on reset failure, contamination, or unexpected discard rate. |
| Lifecycle | state, denied_operation_class, transition outcome | No customer display name or free-text reason in metrics. |
| Migration | migration_id, checksum version, tenant pseudonym, state, attempt | Detect drift and incompatible application/schema versions. |
| Support / break-glass | grant_id, actor pseudonym, capability, outcome, ticket reference | Append-only audit plus activation/elevation/expiry alerts. |
| Audit projection | source_event_id, tenant pseudonym, age, attempt, outcome | Alert on backlog age, missing projection, duplicate conflict, or reconciliation mismatch. |
| Resource fairness | tenant pseudonym, workload class, queue depth, concurrency, timeout | Bound noisy-neighbor effects without logging payloads. |

## 13.1 Severity and response

Severity 1. Any verified cross-tenant access or mutation. Stop affected processing, preserve evidence, page the assigned owner, and execute the isolation incident runbook.

A suspected routing mismatch, connection contamination, or invalid registry mapping is security-significant. The system should quarantine affected work and connection(s), prevent automatic fallback, retain correlations and deployment/driver versions, and avoid capturing PHI during evidence collection.

## 13.2 Audit event shape

Runtime PHI-touching operations first create the tenant-local source event in the same transaction as the relevant read/write unit. AuditProjector later copies that event into the global append-only table using source_event_id as the idempotency key. Support, provisioning, and break-glass gateways write global control events using their own restricted identities. The runtime GUC app.tenant_id may be compared with the source event for defect detection, but it is never treated as proof of authorization or tenant identity.

{
  event_id, occurred_at, event_type, outcome,
  tenant_id_pseudonym, actor_or_workload_id, auth_method,
  purpose_code, capability_code, resource_class,
  request_id?, operation_id?, support_grant_id?, ticket_id?,
  service, deployment_version, reason_code
}
// Never include payload, patient name, document/message content, query parameter, or raw SQL value.

# 14. Reliability, performance, and resource fairness

| Quality | Design mechanism | Verification |
| --- | --- | --- |
| Availability | Fail closed when context cannot be trusted; retry only idempotent work from durable state. | Dependency failure and recovery tests; approved workflow SLOs. |
| Setup overhead | Measure registry lookup, checkout, BEGIN, routing setup, verification, and cleanup separately. | Production-like baselines; targets approved before production. |
| Concurrency | Immutable per-operation context, transaction-local routing, bounded timeouts, no session tenant state. | Same/different tenant parallelism, saturation, cancellation, failover. |
| Fairness | Per-tenant/workload concurrency limits, queue bounds, backpressure, statement timeout, and retry budgets. | At least two tenants; saturate one and preserve peer service objective. |
| Recovery | New context and transaction after restart/failover; indeterminate commits reconcile through a module-owned operation_id and durable record. | Fault injection at each boundary and failover exercise. |

Exact quotas, SLOs, statement/transaction timeouts, pool sizes, queue bounds, and operative isolation-review thresholds remain open until production-like load testing. Fifty active tenants remains a provisional planning trigger only. Operative signals include migration duration, catalog size, relation count, pool memory, and observed noisy-neighbor impact. Correctness and verification controls are not disabled to meet latency targets.

# 15. Security and privacy analysis

| Threat / failure mode | Primary prevention | Detection / containment |
| --- | --- | --- |
| Forged tenant or schema | Authorize tenant binding; ignore transport schema; registry-derived key only. | Context mismatch event; non-enumerable denial; abuse metric. |
| Identifier injection | Strict schema-key allowlist plus driver identifier quoting; helper private to M01. | Negative fuzz tests; static check for raw schema interpolation. |
| Catalog/temp object shadowing | pg_catalog first; tenant second; pg_temp last; revoke TEMPORARY from PUBLIC; exact effective-path verification. | Collision tests plus checkout rejection when a temp namespace exists. |
| Pool contamination | SET LOCAL; finally cleanup; reset-and-verify or discard. | Alternating-tenant reuse tests; reset/discard alerts. |
| Confused deputy | Principal + purpose + capability + resource binding in immutable context. | Cross-binding negative tests; audit correlation. |
| Privilege escalation | Separate roles/pools; runtime no DDL/ownership; support grant and expiry. | Permissions manifest inspection; grant-drift alert. |
| Global audit forgery | Runtime has no direct shared audit INSERT; projector/control identities are purpose-restricted. | Grant-negative test; source/global reconciliation and duplicate detection. |
| Support misuse | Named identity, ticket, minimum necessary, read-only default, bounded grant. | Append-only action audit, alert, retrospective review. |
| PHI leakage in telemetry | Controlled event schemas and prohibited-field policy; no raw SQL values. | Automated log scanning and privacy review. |
| Noisy neighbor | Per-tenant bounds, backpressure, timeout, retry budget. | Peer-tenant SLO test and resource-pressure alert. |

# 16. Verification strategy and release gates

| Test layer | Required coverage | Release evidence |
| --- | --- | --- |
| Unit | Registry validation, context construction/expiry, lifecycle matrix, allowlist/quoting, error sanitization, capabilities. | Passing positive and negative suite. |
| Static / repository | Direct pool imports, ad hoc connections, raw schema interpolation, session SET, prohibited tenant qualification. | CI blocks prohibited patterns; ownership rules enforced. |
| Database integration | SET LOCAL scope, current_schemas(true), temp/catalog collision, rollback, grants, DDL denial, audit immutability. | Production-like PostgreSQL 17 results and permissions manifest. |
| Pool isolation | Alternating tenants on same physical connection, error, timeout, cancellation, shutdown, prepared statements. | No prior state observable; reset/discard proven. |
| Concurrency / fairness | Same and different tenants, identical business IDs, pool saturation, failover, migration overlap, noisy neighbor. | No bleed/collision; peer objective retained; controls alert. |
| Security / privacy | Forged context/schema, IDOR, confused deputy, injection, expired support grant, break-glass, telemetry PHI review. | Security/privacy sign-off; zero open critical/high findings. |
| Migration | New tenant, canary, mixed-version rejection, failure/resume, rollback/forward-fix, drift alert. | Runbook and recorded tenant-by-tenant evidence. |
| E2E / recovery | At least two tenants through representative M02–M12 scaffolds; suspected isolation incident and break-glass exercise. | Isolation assertions, containment, expiry, and review evidence. |

## 16.1 Mandatory negative isolation scenarios

Read, write, join, subquery, prepared statement, retry, cancellation, timeout, and exception paths across two tenants with identical business identifiers.

Attempt a nested gateway call or change context/tenant binding inside an open transaction; verify rejection before a second checkout.

Alternate tenant A and tenant B repeatedly on the same physical connection; verify no prior schema, temporary state, prepared statement, or variable survives and no tenant-A statement is reusable under tenant B.

Forge tenant_id, schema_key, route binding, job binding, resource binding, support grant, and expired context.

Attempt to create a temporary object as haloflow_runtime and verify database privilege denial; inject a pre-existing temp namespace in a test fixture and verify checkout rejection/discard.

Create an object in a tenant schema colliding with a pg_catalog built-in and verify the built-in still resolves; prove public and shared never appear in the effective path.

Assert current_schemas(true) equals [pg_catalog, selected tenant] exactly and pg_my_temp_schema() is zero for every tenant transaction.

Attempt INSERT, UPDATE, DELETE, and TRUNCATE on shared.access_audit_log as haloflow_runtime and verify denial; then prove outbox projection is idempotent and reconcilable.

Introduce registry/schema mismatch, migration drift, reset failure, connection loss, and uncertain commit; verify fail-closed behavior and evidence.

# 17. Deployment, rollout, and rollback

## 17.1 Rollout phases

| Phase | Entry / exit intent |
| --- | --- |
| 1. Foundation | Create roles, grants manifest, registry/control tables, shared-column classification manifest, and migration ledger in non-production. |
| 2. Library | Ship versioned TenantContext and gateway APIs; restrict direct pool imports to M01-owned modules. |
| 3. Synthetic isolation | Provision two or more synthetic tenants; pass full negative, pool, concurrency, fairness, and recovery suites. |
| 4. Dependent-module canary | Move M02–M12 scaffolds behind the gateway; use shadow/read-only comparison where feasible. |
| 5. Limited pilot | Enable production provisioning behind change control only after core tenant-isolation gates pass. Support and break-glass remain disabled; monitor denial, mismatch, reset, audit projection, drift, and fairness signals. |
| 6. General availability | Proceed only after blockers are resolved and support/break-glass, migration recovery, incident containment, dashboards, and security/privacy sign-off are exercised and recorded. |

## 17.2 Rollback

Rollback disables new tenant activation and affected dependent workflows, drains or quarantines in-flight work, restores the last compatible application/migration combination, revokes temporary support or migration grants, forces pool turnover, and reconciles durable operations before resumption. Irreversible database changes require an approved forward-fix plan and compatibility window; rollback never selects a fallback tenant or schema.

# 18. Open decisions and implementation prerequisites

| ID | Decision / confirmation | Owner | Required by | Design dependency |
| --- | --- | --- | --- | --- |
| M01-OI-001 | Empirical psycopg3/psycopg_pool reset, probe, cancellation, discard, and overhead evidence | Platform Engineering | Before release gate | Driver/pool choice is approved; measurements finalize PoolAdapter behavior. |
| M01-OI-002 | Identity claims, capability vocabulary, trusted service context | Identity / Security | Before API freeze | TenantContext schema and resolver policy. |
| M01-OI-003 | Lifecycle authorization matrix and suspension semantics | Product / Ops / Compliance | Before pilot | Resolver and gateway lifecycle policy. |
| M01-OI-004 | Support workflow, retention, approvals, notice, and independent break-glass authentication fallback | Security / Privacy / Ops | Before support use | Grant state machine, audit retention, emergency credential custody and rotation. |
| M01-OI-005 | Migration compatibility, canary, recovery, maintenance policy | Platform / SRE | Before production migration | Version gate and orchestrator policy. |
| M01-OI-006 | SLOs, fairness objectives, measured thresholds | Product / SRE | Before readiness | Timeouts, pool/queue bounds, alerts. |
| M01-OI-007 | Replace the 50-tenant planning trigger using measured catalog, migration, pool, and noisy-neighbor signals | Architecture / Security | Before GA | Revisit per-tenant roles, RLS, or database isolation; GUC-driven RLS is not a trusted boundary. |
| M01-OI-008 | Canonical shared tables and names | Data Architecture / Security | Before schema freeze | DDL, manifests, migrations, dashboards. |

# 19. Requirement traceability

| Requirement | Design coverage | Primary evidence |
| --- | --- | --- |
| FR-001 | TenantResolver; shared.tenants constraints; gateway revalidation | Registry unit/integration and mismatch tests |
| FR-002 | Lifecycle policy and state history | State matrix negative tests; audited transitions |
| FR-003 | TenantContext contract and validator | Malformed/expired/inconsistent context tests |
| FR-004 | Trusted propagation and async re-resolution | Forged route/header/job/schema tests |
| FR-005 | Gateway context identity invariant | Mid-transaction tenant-change rejection |
| FR-006 | M01 gateways; scoped repository handle; static controls | Direct-pool and no-context CI checks |
| FR-007 | BEGIN; safe SET LOCAL; path verification | Transaction-scope and rollback tests |
| FR-008 | Exclude public; restrict CREATE; verify path | Object-shadowing database tests |
| FR-009 | Callback transaction, tenant-local evidence, and access-audit outbox | Fault injection at write and outbox boundaries |
| FR-010 | PoolAdapter baseline and reset/discard | Alternating-tenant physical-connection tests |
| FR-011 | Prohibited session state and adapter contract | Static and prepared-state cleanup tests |
| FR-012 | Shared schema model and classification manifest | CI classification gate and privacy review |
| FR-013 | Distinct identities, roles, ownership, grants manifest | Grant inspection and prohibited-action tests |
| FR-014 | Support grant state machine | Expired/unapproved/mismatched request tests |
| FR-015 | Restricted global audit plus tenant outbox projection | Grant denial, projection, reconciliation, immutability, and retention evidence |
| FR-016 | Break-glass controls | Expiry, alert, and retrospective exercise |
| FR-017 | Provisioning workflow and activation gates | Partial failure resume/rollback tests |
| FR-018 | Migration ledger/orchestrator and version gate | Drift, canary, failure/resume, recovery tests |
| FR-019 | Lifecycle operations and tombstone | Suspension/decommission and approval evidence |
| FR-020 | Tenant-bound jobs, caches, locks, idempotency | Same identifiers across tenants |
| FR-021 | Internal error taxonomy; external sanitization | Non-enumerability and log review |
| FR-022 | Correlation and structured PHI-safe telemetry | End-to-end operation investigation |
| FR-023 | Release-blocking isolation suite | CI/pre-production security/privacy gate |
| FR-024 | 50-tenant planning trigger plus measured operative signals and OI-007 | Owned review after trigger; evidence-based threshold update |
| NFR-001 | Fail-closed dependency behavior and safe retry | Dependency outage/recovery exercises |
| NFR-002 | Separated setup latency metrics | Production-like performance baseline |
| NFR-003 | Transaction locality and immutable context | Parallelism, failover, saturation tests |
| NFR-004 | Metrics and audit signal catalog | Dashboard/metric verification |
| NFR-005 | Severity model and incident containment | Suspected/verified isolation exercise |
| NFR-006 | Durable recovery with new context/transaction | Restart/retry/indeterminate commit tests |
| NFR-007 | Per-tenant limits/backpressure/timeouts | Noisy-neighbor peer-objective test |

# Appendix A. Repository and implementation controls

The M01 package is the only code owner for pool construction, PoolAdapter, identifier quoting, M01ControlStore, TenantResolver, and TenantTransactionGateway.

A repository rule rejects imports of the PostgreSQL driver/pool outside approved infrastructure and migration/provisioning packages.

A static rule rejects SET search_path lacking LOCAL, raw schema interpolation, caller-accessible schema parameters, and tenant-schema qualification outside approved privileged code.

Repository APIs require TenantRepositoryHandle; constructors accepting a raw connection are not exported.

Integration fixtures identify physical connections pseudonymously so alternating-tenant reuse can be proven without exposing credentials or PHI.

Migrations update the shared-column classification and permissions manifests in the same change set as DDL.

Runtime code cannot import or call the global access-audit writer; only the projector and approved control/support packages expose that capability.

# Appendix B. Source basis and assumptions

Primary source: M01 Detailed Requirements — Tenant Context and Data Access, Approved 1.0, 26 August 2026.

Contextual assumptions carried forward from that source:

Cloud SQL PostgreSQL 17 is pinned. Cloud SQL Auth Proxy supplies private transport and automatic IAM authentication; psycopg3 with psycopg_pool is the v1 driver/pool, with no external pooler.

Tenant operational data is schema-per-tenant; shared contains only approved control infrastructure and the projected global access audit.

The identity model supplies authenticated subject/workload identity and organization membership, while claims and capability vocabulary remain pending M01-OI-002.

M02–M12 consume M01 context/transaction contracts and do not implement independent routing; cross-tenant analytics never uses the runtime tenant role.