Halo Holdings — Track B

HaloFlow / HaloVox Medical — Use Case Roadmap

Working document for further discussion. Reflects use-case scoping decisions as of the Tier 2 planning conversations to date.

Last updated: July 29, 2026

# Tier 1 — Compliance & Infrastructure Foundation

Not a set of use cases — a completion gate that must be substantially done before Tier 2 goes live.

- BAA execution with the clinic

- Subprocessor BAA chain (hosting, eligibility API, fax/records routing, SMS delivery)

- PHI/data boundary mapping

- Tenant isolation architecture

- Security baseline (encryption, access controls, audit logging)

- Compliance documentation (breach notification, minimum-necessary-use, retention/deletion)

- Integration provisioning — Epic, fax system, eligibility clearinghouse (read-first)

# Tier 2 — Locked v1 Scope

Rules-based, non-AI, non-voice. This is HaloFlow's initial pilot product.

| Use Case | Scope / Details | Status |
| --- | --- | --- |
| Reminders / no-show reduction | SMS-based. Confirmation request ~2 days pre-visit. Rebooking prompts on no-show. Confirmation status written back to Epic (exact field TBD). | Locked |
| Insurance eligibility checks | Automated for 3 priority payers: Anthem/HealthKeepers, UnitedHealthcare, Sentara Health Plans. Default 3–5 days pre-visit (configurable per tenant). Office notified on ineligible result. Other payers → manual verification flag; volume tracked to prioritize payer #4+. | Locked |
| Fax/records routing — inbound | Sort by sender number and/or dedicated receiving line; route to correct queue. No OCR required for v1. | Locked |
| Fax/records routing — outbound | Auto-populate cover sheet from Epic data, send via fax API, log delivery confirmation back to chart. Record selection stays manual (staff judgment). | Locked |
| Preventive care / care-gap outreach | Replaces the earlier “seasonal campaign lists” item (dropped — low-value at this clinic; opt-in flu list is small and built at checkout). Dual mode, both required since workflow differs payer to payer: (a) due-date tracking from Epic on simple annual/fixed intervals (rules-based — distinct from diagnosis/interval recall, which stays Tier 3); (b) outreach against uploaded payer care-gap lists (staff upload the payer file; system runs SMS outreach against it). Example measures: Medicare AWV, post-discharge/TCM follow-up, breast & colorectal cancer screening, diabetes A1c & eye exam, blood-pressure follow-up. | Locked |

## Open items before Tier 1 boundary mapping is final

- Confirm how Epic captures appointment confirmation (structured field vs. free-text note) — pending answer from clinic staff

- Confirm the 3 priority payers match actual clinic payer mix, and check clearinghouse trading-partner connectivity for each

- Confirm clinic fax line is already digital (efax/cloud fax) vs. physical machine — hard prerequisite for automation

- Confirm which preventive/care-gap measures have due dates recoverable from Epic vs. payer-list-only, and in what format each priority payer delivers care-gap lists

- Gather rough monthly volumes (SMS sends, fax pages in/out, eligibility checks) to replace the $XXX infrastructure-cost placeholder with a real estimate before the pitch

# Tier 3 — Voice Agent Assistant + LLM-Assisted (Low-Complexity)

Introduced after Tier 2 proves the compliance/architecture pattern. Voice pulled forward from Tier 4: proven Track A (vet) voice experience makes implementation straightforward, and voice closes the end-to-end workflow. Voice via Retell AI (self-serve BAA, pay-as-you-go) — Retell BAA now enters at Tier 3 adoption. LLM usage via AWS Bedrock or Google Vertex AI only. One language engine, two channels (voice call and SMS/text); one shared approval workflow: capture → pending → staff/provider approval → action + patient notification. Discipline unchanged: collection, lookup, and drafting only — never diagnosis or triage.

## 1. Patient request intake — voice and text (LLM-powered, inbound)

| Use Case | Scope / Notes |
| --- | --- |
| Appointment request intake | Collects details (DOB, new/existing, preferred provider/dates) and adds the request to the calendar with pending status. Approval-gated booking: after doctor/staff approval, the slot is confirmed and a confirmation SMS goes to the patient automatically. Never books autonomously. |
| Refill request intake | Same approval-gated pattern: collects drug, DOB, and preferred pharmacy, then places a pending refill request routed to the doctor/provider for approval. Only after approval is the refill processed and the patient notified. Never approves or fills autonomously. |
| Routine questions (office & billing FAQ) | Hours, directions, fax, insurance accepted, balance, payment link, portal/forms — voice and text channels. |
| Referral status lookup | Status only (pending/approved/needs-authorization) — no clinical interpretation. |

## 2. Event-driven outreach — conversational (SMS or call, outbound)

Outbound messages are templated; the LLM's job is parsing free-form patient replies into structured pending items. Any resulting schedule change follows the same approval gate.

| Use Case | Trigger → Scope / Notes |
| --- | --- |
| Appointment rescheduling | Trigger: no-show or cancellation → rebooking outreach. Patient's reply is parsed into a pending calendar change, confirmed only after staff/provider approval, then the patient is notified. Never auto-books. |
| Follow-up visit scheduling | Trigger: provider instruction or discharge → outreach to schedule the follow-up. Same pending → approval → confirmation pattern. |
| Lab-order completion outreach | Trigger: doctor places a lab order in Epic → patient outreach with instructions (location, fasting, timing) and reminders until completed; staff flagged if the visit date approaches with labs still incomplete. The system never creates, modifies, or cancels a lab order — it only communicates about orders the doctor placed. |
| Recall (interval/diagnosis-based reminders) | Trigger: interval due date. Deferred from Tier 2 — too complex for rules-based mandate; revisit once EMR interval data access is confirmed. |

## 3. Back-office LLM assistance (low-complexity)

| Use Case | Scope / Notes |
| --- | --- |
| Drafted paperwork (fax cover letters, referral letters) | Templated, staff-facing drafts — human review required before anything is sent. (Clinical summaries and message triage stay in Tier 4 as high-complexity.) |
| Fax content completeness review (OCR) | Missing signatures, incomplete records — OCR/document understanding; flags only, no interpretation. |

# Tier 4 — High-Complexity Use Cases & AI Use-Case Inspiration

Held back on complexity and clinical-adjacency grounds, not channel. Revisit only after Tier 3 is stable in production.

## High-complexity

| Use Case | Reason held back |
| --- | --- |
| Prior authorization submission | Vendor-heavy (CoverMyMeds/Surescripts-class tooling), borders on clinical judgment; Epic Payer Platform / CMS interoperability rules may reduce future need to build this directly. |
| LLM-drafted clinical summaries / message triage / EHR search & summarization / patient health summaries | High complexity, closest to the clinical line — even as staff-facing drafts with mandatory human review. Gartner-rated Likely Win, but sequenced last among drafting work. |
| Denials & appeals management | Fast-follow to referral/PA status lookup; Gartner-rated Calculated Risk. |
| Full conversational voice agent | Patient context, appointment history, recall logic, intelligent routing — the mature end-state of the Tier 3 voice assistant. |

## AI use-case inspiration (from Gartner GenAI deck and Tier 2 evolution)

- Ambient digital scribe — highest-rated item in Gartner deck

- Contact center / AI-assisted call handling

- Autonomous eligibility verification (AI-assisted) — natural evolution of Tier 2 eligibility work

- Patient engagement messaging (smarter reminders) — upgrade path for Tier 2 SMS reminders and care-gap outreach; Gartner-rated Likely Win

# Permanently Excluded — Not Deferred

Distinct from Tier 3/4 deferrals: these are excluded from automation indefinitely, on clinical-safety grounds, not sequencing.

| Use Case | Reason |
| --- | --- |
| Delivering lab results to patients | Stays staff-delivered indefinitely. At most, a future Tier 3 tool could draft a message for staff to review and send — never sent directly to the patient. |
| Explaining lab result significance to patients | Direct clinical interpretation — sits on the charter's “never diagnosis/triage” line. |

# Pilot Commercial Notes (Internal)

Recorded here so the pilot terms and any future offer stay consistent. Not for the client deck beyond what each slide already states.

- Pilot: development, integration, customization, and support are free. Clinic covers only third-party infrastructure at cost — fixed monthly fee, Tier 2 stack only (AWS hosting, cloud fax API, SMS delivery, eligibility clearinghouse). Retell (voice, now Tier 3) and Bedrock/Vertex costs enter only if/when Tier 3 is adopted.

- Future phases (Tier 3/4) are presented in the deck as optional paid upgrades — a growth path, not commitments. If adopted, any additional infrastructure cost is reviewed together against actual bills at rollout. No future-phase pricing is settled now.

- Long-term model (post-stabilization, ~12 months): software stays free; ongoing support/maintenance becomes the paid service. Requires a formal discussion at that point — deliberately not in the pitch deck, where support language is scoped to the pilot only.

Prepared for internal discussion — Halo Holdings Track B planning.